# Project Plan

# DigiCompass – Smart Route & Trip Planner

Table of Contents

1.	Introduction	3

2.	Project definition	3

Stakeholders	3

Problem Description	3

Project Goal	3

Deliverables	4

Non - Deliverables	4

Constraints	4

Risk Analysis	4

3.	Milestones	5

Milestone 1 – Initial MVP (Core Foundation)	5

Milestone 2 – Complete MVP (Core Features)	5

Milestone 3 – Enhancements & Advanced Features	5

Milestone 4 – Finalization & Delivery	6

4.	Kanban workflow	6

Workflow Stages	6

Work-in-Progress (WIP) Limits	6

Progress Tracking	7

5.	Quality Assurance & Standards	7

5.1.	Code Quality	7

5.2.	Testing	7

5.3.	Performance & Reliability	7

5.4.	Security	7

5.5.	Usability & UX	8

5.6.	Documentation & Maintainability	8

# Introduction

Planning for your next trip can be frustrating, because you need to wander around different applications checking for reviews, weather, pictures of the route, but this will end with DigiCompass. It will bring all this features in one and will allow you to make a plan and add it to your calendar, and if the weather is not good it will suggest another date if you do not persist on the day you plan to make it. My application aims to bring together and help people socialize, while exploring nature and perceiving the beauty in it.

# Project definition

## Stakeholders

- Outdoor enthusiasts who enjoy hiking, cycling, or exploring.

- Active individuals looking for new routes and activities.

- Casual adventurers who want simple, weather-aware trip planning.

- Friends & groups who want to socialize and coordinate trips together.

## Problem Description

Currently, users rely on a mix of applications (Google Maps, AccuWeather, TripAdvisor, Komoot, etc.) to plan an outdoor trip. This fragmentation makes planning time-consuming and discourages spontaneous exploration.

## Project Goal

The goal of DigiCompass is to provide a web application that streamlines trip planning by integrating routes, weather forecasts, photos, and social features into one platform.

The application will allow users to:

- Explore and search for routes (hiking, cycling, etc.).

- Check live and forecasted weather for selected dates.

- View photos of routes and nearby points of interest.

- Create, edit, and save trip plans to their calendar.

- Receive smart suggestions for alternative dates in case of poor weather.

- Share routes and trip plans with friends.

The platform will also allow admins to:

- Monitor and manage user-generated content (routes, reviews, photos).

- Handle flagged or inappropriate content.

The purpose of the solution is to make outdoor exploration easier, safer, and more social.

## Deliverables

- A working web application with user authentication.

- A route planning system with map integration (e.g., OpenStreetMap or Google Maps API).

- A weather integration system (forecast & live updates).

- A trip calendar feature with date suggestions.

- A basic social layer (sharing trips, joining friends).

- A functional and user-friendly UI/UX.

- Documentation (User Requirements Specification, Technical Documentation).

## Non - Deliverables

- Native mobile app (focus is on web).

- Offline usage (requires internet connectivity).

## Constraints

- Time: Must be completed within the semester.

- Technology: Backend in Java, Frontend in React.

- Programming Model: Must follow OOP principles.

- Budget: Free or open-source APIs preferred due to limited budget.

## Risk Analysis

| Risk | Impact | Prevention | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope creep | High | Clearly define the requirements early. | Regularly review progress with the teacher and peers to ensure focus. |
| Technical difficulties | Medium | Choose well-documented technologies (Java, React) and follow best practices. Plan for debugging and troubleshooting in the schedule. | Seek help from teachers and online communities if stuck for too long. Keep code modular so changes don’t break everything. |
| Lack of user interest | Medium | Research user needs before implementation. | Prioritize usability and engaging UI/UX design. |
| Time management | High | Break work into small, manageable tasks with clear deadlines. Use a project management tool to track progress. | Stick to the planned deadlines. If delays occur, deprioritize non-essential features and focus on completing the MVP. |

# Milestones

## Milestone 1 – Initial MVP (Core Foundation)

Focus: Deliver the first working version (small but functional).
Tasks:

- Backend setup (Java + Spring Boot, REST endpoints).

- Database setup (users, routes).

- Frontend setup (React + map integration).

- User authentication (register/login).

- Show basic map with a few hardcoded/predefined routes.

Deliverable:
A basic working app where users can log in and see a few predefined routes on the map.

## Milestone 2 – Complete MVP (Core Features)

Focus: Implement the full core of DigiCompass.
Tasks:

- Route system: store & fetch routes from DB, filtering & sorting.

- Weather integration (live + forecast).

- Trip calendar (create, edit, save trips).

- Basic community features (reviews, ratings).

- Social layer: share routes/trips with friends.

Deliverable:
A complete MVP where users can explore, plan trips with weather, and share/review routes.

## Milestone 3 – Enhancements & Advanced Features

Focus: Make the app smarter and more engaging.
Tasks:

- Gamification (badges, achievements, challenges).

- Personalization (suggest routes based on history/preferences).

- Photo uploads for trips/routes.

- UI/UX improvements (better design, responsive layout).

- Performance optimization (reduce API calls, caching).

Deliverable:
An enhanced DigiCompass app with gamification, personalization, and improved usability.

## Milestone 4 – Finalization & Delivery

Focus: Testing, documentation, and presentation.
Tasks:

- End-to-end testing (functional, performance, and user acceptance).

- Final UI/UX polish.

- Documentation:

  - Technical documentation (architecture, APIs, DB schema).

  - User manual.

- Prepare demo & final presentation.

Deliverable:
Final DigiCompass application, fully documented and tested, ready for demo.

# Kanban workflow

Instead of using traditional project phases, DigiCompass will be developed using the Kanban methodology. Since this is an individual project, the Kanban board will serve as a personal task management tool to ensure a continuous flow of work and clear visibility of progress.

## Workflow Stages

The Kanban board will have the following columns:

- Backlog - All tasks, ideas, and user stories that need to be implemented.

- To Do - Selected tasks that are ready to start in the near term.

- In Progress - Tasks currently being developed.

- Testing - Features under review and functional testing.

- Done - Completed tasks that meet requirements.

## Work-in-Progress (WIP) Limits

To maintain focus and avoid context switching, only a small number of tasks will be active at once:

- In Progress - Maximum 2 tasks at a time.

- Testing - Maximum 3 tasks at a time.

## Progress Tracking

- The Kanban board will be updated regularly to reflect the current status of tasks.

- At the end of each week, completed work will be reviewed against project goals.

If delays occur, non-essential features will be moved to the backlog while focusing on the MVP.

# Quality Assurance & Standards

## Code Quality

- Follow OOP and SOLID (where applicable) principles.

- Use consistent naming conventions for classes, methods, variables.

- Write modular and reusable code for maintainability.

- Apply code reviews (self-review and peer review).

- Use version control (Git) for tracking changes and managing branches.

## Testing

- Unit Testing: Test individual components (backend services, utility functions).

- Integration Testing: Ensure backend endpoints work with frontend requests.

- Functional Testing: Verify core app functionality (login, map display, route retrieval).

## Performance & Reliability

- Optimize API calls to prevent unnecessary network requests.

- Use caching for frequently accessed data (routes, weather info).

- Ensure the map and routes load efficiently, even with multiple routes.

- Test the app under different network conditions to verify responsiveness.

## Security

- Protect sensitive data (passwords stored securely using hashing).

- Keep API keys secure.

- Implement authentication and authorization properly.

## Usability & UX

- Use consistent layout and design patterns in the frontend.

- Provide clear navigation (routes, calendar, social features).

- Include error handling and message.

- Test on multiple browsers and screen sizes (responsive design).

## Documentation & Maintainability

- Maintain clear technical documentation (architecture, APIs, DB schema).

- Use meaningful commit messages in Git.

- Write code comments for clarity where necessary.